## Warfighter Acquisition System: Replacing JCIDS in Requirements and Acquisition

In 2025, the Department of Defense undertook sweeping reform to accelerate capability development by replacing the Joint Capabilities Integration and Development System (JCIDS) with a streamlined, warfighter-centric framework. This shift emphasizes solving operational problems quickly and efficiently, leveraging experimentation, direct service-level authority, and agile acquisition practices.

### Governing Policies and Official Guidance

- Executive Order 14265 and DoD-level memoranda issued in 2025 ordered the JCIDS sunset and the transition to a new framework.

- JROC Role Reduction: The Joint Requirements Oversight Council (JROC) now focuses only on a short list of joint “Key Operational Problems” (KOPs).

- Requirements and Resourcing Alignment Board (RRAB): New high-level board co-chaired by the Deputy Secretary of Defense and the Vice Chairman of the Joint Chiefs to align problem-solving with funding.

- Joint Acceleration Reserve (JAR): New rapid-reaction fund to bridge the “valley of death” in prototyping.

- Mission Engineering and Integration Activity (MEIA): Cross-service experiments to define needs through demonstration and prototyping.

- Portfolio Acquisition Executives (PAEs): Service-led portfolios with direct accountability and authority for tailoring and delivery.

### Operational Flow: Phases and Documentation

| Phase | Inputs | Outputs (Decision & Documentation) |
| --- | --- | --- |
| Need Identification | Threats, gaps, COCOM feedback, strategy | KOP statement or Service-specific requirement |
| Problem Prioritization | KOP nominations | JROC-approved KOP list |
| Solution Experimentation | Concepts, technologies, MEIA prototypes | Demo results, operational concepts, refined minimal requirement |
| Funding Alignment (RRAB) | Experiment outcomes, estimated costs | Joint/Service budget decisions, possible JAR disbursement, guidance to acquisition community |
| Acquisition Execution | Tailored acquisition plans, prototype packages | Capability delivery, IOC, feedback collection |
| Fielding & Iteration | Warfighter feedback, threat shifts, performance data | Capability refinements, next increment approval, portfolio scorecards |

### JCIDS vs. New Framework: Key Differences

| Dimension | JCIDS (Legacy) | Warfighter Acquisition Framework |
| --- | --- | --- |
| Authority | Centralized in JROC | Decentralized; Services own most decisions; JROC handles top KOPs only |
| Timeline | Often 800+ days for requirement approval | Aim: same-year problem-ID to funding; months not years |
| Documentation | ICD, CDD, CPD, JCIDS Manual formats | Lean documents: KOPs, short statements, experiment reports |
| Integration with Budget | Disconnected from PPBE; unfunded needs linger | RRAB aligns requirements and funds in-cycle; uses JAR to accelerate |
| Adaptability | One-size-fits-all; change-resistant | Tailored by PAE/Service; trade-off encouraged; risk accepted |
| Warfighter Role | Warfighter input filtered via layers | Direct feedback from field; warfighters help shape prototypes during MEIA campaigns |
| Innovation Access | Bureaucratic barrier to non-traditionals | Startups, COTS, non-trads welcomed via early experimentation and commercial pathways |

### Implications for EDO and Acquisition Professionals

- Expect fewer staff products and more warfighter interaction.

- Field-driven prototyping replaces requirements writing.

- Faster authority pathways and less HQ review.

- Portfolio ownership and time-based metrics are becoming standard.

- Training and DAU courses will focus on agility, not compliance.

### Primary Sources

- DoD Memorandum: “Reforming the Joint Requirements Process to Accelerate Fielding of Warfighting Capabilities” (Aug/Nov 2025)

- USD(A&S)/USD(R&E) Joint Directive on Mission Engineering

- Executive Order 14265

- JCIDS Rescission Guidance

- RRAB and JAR implementation memos (DoD CAPE)

This summary distills key structural changes for use in formal DoD acquisition training, internal EDO guides, or as briefers for senior military leadership.

For citation format in LaTeX or reference management, consult the IEEE-formatted .tex version available upon request.